Note: Mermaid diagrams appear as code blocks in PDF/DOCX. View the Markdown file in GitHub or Cursor for interactive diagrams.

SkinFit Clinic — Production System Design (AWS)

Date: May 2026

      Classification: Internal — SkinFit Clinic

      Scope: Large-scale production architecture and AWS migration plan (skinfit-clinic + face_analysis_tool)

Below is a production system design for SkinFit Clinic based on your actual codebase, written for a large-scale AWS migration. Treat this as an architecture baseline; several numbers depend on answers in Section 12.

1. Executive summary

You currently run a monolithic Next.js backend (web + API routes), an Expo mobile app, PostgreSQL (Neon + Drizzle), GPU/CPU inference on Hugging Face Spaces (FastAPI + PyTorch), and OpenAI + Pinecone for kAI chat/RAG. Scan images and masks are largely stored as base64 data URIs inside Postgres — fine for early product, not for large-scale production.

For AWS at scale, the core shift is:

Today

Production target

Sync scan in one HTTP request

Async pipeline: upload → queue → infer → persist

Images in DB as data URIs

S3 + CloudFront signed URLs

HF Space (shared, CPU)

Dedicated GPU inference (ECS on GPU or SageMaker)

Next.js does everything

Split: API service + workers + inference service

Cron via HTTP routes

EventBridge + Lambda/ECS workers

Single-region assumptions

Multi-AZ, optional multi-region later

2. Current system (as-is)

2.1 Logical components

flowchart TB

subgraph clients

Web[Next.js Web App]

Mobile[Expo Mobile App]

Doctor[Doctor Portal]

end

subgraph skinfit_api [skinfit-clinic Next.js]

API[API Routes /api/*]

Auth[JWT Cookie + Bearer]

Scan[/api/scan]

Chat[/api/ai/chat]

Cron[/api/cron/*]

end

subgraph data

PG[(PostgreSQL / Neon)]

end

subgraph ml

HF[HF Space FastAPI<br/>POST /analyze_v2]

end

subgraph ai_services

OAI[OpenAI]

PC[Pinecone RAG]

end

subgraph external

SMTP[SMTP Email]

Sheets[Google Sheets Webhooks]

Expo[Expo Push]

end

Web --> API

Mobile --> API

Doctor --> API

API --> Auth

Scan --> HF

Scan --> OAI

Scan --> PG

Chat --> OAI

Chat --> PC

Chat --> PG

Cron --> PG

Cron --> OAI

API --> SMTP

API --> Sheets

API --> Expo

2.2 Core user journeys

A. Five-angle skin scan (critical path)

1	
      Mobile/Web captures 5 poses: centre, left, right, eyes_closed, smiling (see faceScanCaptures.ts).

2	
      Client POSTs multipart to /api/scan.

3	
      Server normalizes EXIF (scanImagePreview.ts / mobile normalizeScanImage.ts).

4	
      Server calls FACE_ANALYSIS_SERVICE_URL/analyze_v2 with 5 files (faceAnalysisInferenceV2.ts), timeout up to 120s.

5	
      Python service (api_server.py):

6	
      Loads FaceAnalyzer v13 (DINOv2 ViT-L/14 frozen + cls / wrinkle seg / acne heads).

7	
      Uses centre for masks/scores; smiling for dynamic wrinkle proxy.

8	
      Returns scores, spatial outputs, overlay/mask JPEGs as data URIs.

9	
      Server optionally calls OpenAI for one-line aiSummary.

10	
      Server writes scans row + parameter_scores + JSON blobs (masks in scores JSONB).

Bottleneck today: one long synchronous request; DB stores megabytes of base64 per scan.

B. Authentication

•	
      Custom sessions: HTTP-only cookie (web) + Authorization: Bearer JWT (mobile) (get-session.ts).

•	
      Passwords: bcrypt in users table.

C. kAI intelligence layer

•	
      Patient chat: /api/ai/chat → OpenAI (+ Pinecone retrieval when configured).

•	
      Scheduled jobs (HTTP cron with CRON_SECRET):

•	
      Daily focus, weekly, monthly kAI reports (cronKaiJobs.ts).

•	
      Appointment reminders.

D. Clinic operations

•	
      Appointments, visit notes, doctor feedback (text + audio data URIs in DB).

•	
      Optional Google Sheets webhooks for CRM sync.

•	
      Doctor portal for patient management.

2.3 Data model highlights (Postgres)

Important tables from schema.ts:

Table

Purpose

Scale risk

users

Patients, doctors, profile, push tokens

Low

scans

Scan results; image_url, face_capture_images, masks in scores

High (large TEXT/JSONB)

parameter_scores

8 kAI parameters per scan

Medium

daily_logs

Routine, sleep, stress, hydration

Medium (row growth)

chat_messages

Clinic support / AI threads

Medium–High

appointments, visit-related

Scheduling & clinical notes

Medium

skin_scans

Legacy parallel scan store

Migration debt

2.4 ML service (face_analysis_tool)

•	
      Runtime: FastAPI + Uvicorn, Docker (currently CPU torch in Dockerfile).

•	
      Model: ~224×224 input; wrinkle mask 224×224; acne 16×16 grid.

•	
      Checkpoint: face_analyzer_v13.pt (heads only; backbone from torch.hub).

•	
      Auth: optional X-API-Key / FACE_ANALYSIS_API_KEY.

•	
      Deployed today: Hugging Face Space (port 7860).

2.5 External dependencies (env-driven)

Variable family

Service

DATABASE_URL

Neon Postgres

FACE_ANALYSIS_SERVICE_URL, FACE_ANALYSIS_SERVICE_SECRET

Inference

OPENAI_API_KEY, embedding models

Summaries, chat, RAG LLM

PINECONE_*

Vector search

CRON_SECRET

Scheduled jobs

SMTP_*

Email

CLINIC_SHEET_*_WEBHOOK

Sheets integration

EXPO_PUBLIC_API_URL

Mobile → backend

3. Production requirements (what “large scale” means)

Define SLOs explicitly. Example targets to discuss with your team:

Metric

Starter prod

Large scale

Concurrent scans

10

500+

Scans / day

1k

100k+

Scan p95 latency (user perceived)

< 15s async accepted

< 8s with GPU fleet

API availability

99.5%

99.9%+

RPO / RTO (DB)

24h / 4h

15 min / 1h

Data residency

India

India + export rules

Non-functional requirements you must document:

•	
      Privacy: facial images = sensitive personal data (India DPDP Act; if US patients, HIPAA-like controls).

•	
      Retention: how long raw photos vs derived scores are kept.

•	
      Consent: onboarding + scan disclaimers (not diagnosis).

•	
      Audit: who accessed which patient record (doctor actions).

•	
      Multi-tenancy: one clinic vs many clinics on one platform.

4. Target AWS architecture (recommended)

4.1 High-level (split responsibilities)

flowchart TB

subgraph edge

CF[CloudFront]

WAF[AWS WAF]

end

subgraph compute_app

ALB[Application Load Balancer]

ECS_API[ECS Fargate: API Service<br/>Next.js or Nest/Fastify]

ECS_WEB[ECS Fargate: Web SSR<br/>optional separate]

end

subgraph async

SQS[SQS Scan Queue]

ECS_WORKER[ECS Fargate: Scan Worker]

EB[EventBridge Schedules]

LAMBDA_CRON[Lambda / ECS Cron Workers]

end

subgraph ml_aws

ALB_ML[Internal ALB]

ECS_GPU[ECS EC2 GPU ASG<br/>Face Analysis FastAPI]

end

subgraph data_aws

RDS[(Aurora PostgreSQL)]

S3[(S3 Private Buckets)]

SM[Secrets Manager]

REDIS[ElastiCache Redis<br/>optional]

end

subgraph ai_aws

OAI[OpenAI via VPC egress]

PC[Pinecone or<br/>OpenSearch Serverless]

end

subgraph obs

CW[CloudWatch]

XR[X-Ray]

SENTRY[Sentry optional]

end

Mobile[Expo App] --> CF

Browser[Web] --> CF

CF --> WAF --> ALB

ALB --> ECS_API

ALB --> ECS_WEB

ECS_API --> RDS

ECS_API --> S3

ECS_API --> SQS

ECS_API --> SM

SQS --> ECS_WORKER

ECS_WORKER --> ECS_GPU

ECS_WORKER --> RDS

ECS_WORKER --> S3

ECS_WORKER --> OAI

EB --> LAMBDA_CRON

LAMBDA_CRON --> RDS

LAMBDA_CRON --> OAI

ECS_GPU --> SM

ECS_API --> REDIS

4.2 Why async scan pipeline (mandatory at scale)

Today: Client waits for inference + DB write + optional OpenAI.

Target:

1	
      POST /api/scans → validate auth → virus scan (optional) → presigned S3 upload (5 objects) → create scan_jobs row status=queued → return jobId immediately.

2	
      SQS message { jobId, userId, s3Keys[] }.

3	
      Worker pulls message → calls internal inference → writes scores → updates status=complete → push notification / websocket.

4	
      Client polls GET /api/scans/{jobId} or receives WebSocket/SSE update.

Benefits: no API Gateway/ALB timeout issues, horizontal scaling, retry on HF-style failures, backpressure when GPU queue is full.

4.3 AWS service mapping (detailed)

Capability

AWS service

Notes

Web hosting

CloudFront + S3 (static) or ECS/Amplify for Next SSR

Next.js 16: consider splitting static vs SSR

Mobile API

Same ALB → API service

Keep Bearer JWT

REST API edge

API Gateway HTTP (optional in front of ALB)

Rate limits, API keys for partners

Application compute

ECS Fargate (stateless API + workers)

Start here; EKS only if you need K8s ecosystem

GPU inference

ECS on EC2 GPU (g5/g6 instances) ASG

Match current FastAPI container; add GPU torch image

Alternative ML

SageMaker real-time endpoint

Higher ops cost, good if MLOps team owns models

Database

Aurora PostgreSQL (Multi-AZ)

Migrate from Neon; use RDS Proxy

Object storage

S3 + SSE-KMS

raw-scans/, derivatives/masks/, audio/

CDN for images

CloudFront + signed URLs

Never public patient photos

Secrets

Secrets Manager

DB creds, OpenAI, inference API key

IAM

IAM roles per task

No keys in containers

Queue

SQS standard + DLQ

Scan jobs, email, webhooks

Schedules

EventBridge → Lambda or ECS

Replace /api/cron/*

Cache

ElastiCache Redis

Sessions, rate limits, hot dashboard

Email

Amazon SES

Replace raw SMTP or keep SMTP relay

Push

Keep Expo push

Or add SNS mobile push later

WAF

AWS WAF on CloudFront/ALB

OWASP, bot control, geo block

Logging

CloudWatch Logs

Structured JSON

Metrics/alarms

CloudWatch + SNS/PagerDuty

GPU queue depth, scan failure rate

Tracing

X-Ray or ADOT

End-to-end scan latency

CI/CD

GitHub Actions → ECR → ECS deploy

Separate pipelines for app vs model

IaC

Terraform or CDK

Required for company governance

Compliance

AWS Config, CloudTrail, KMS

Audit who did what

Backup

Aurora backups + S3 versioning/lifecycle

Cross-region replication if needed

VPC

Private subnets for RDS, GPU, workers; public ALB only

NAT Gateway for egress to OpenAI

4.4 Inference service on AWS (deep dive)

Container: Same api_server.py, but Dockerfile must use CUDA torch and health checks.

Concern

Design choice

Cold start

Keep min capacity ≥ 1 GPU in prod; scale on SQS depth

Model load

Load once per container; read-only EFS or bake checkpoint in image

Versioning

FACE_ANALYSIS_CHECKPOINT + blue/green ECS services (v13, v14)

Autoscaling

Custom metric: ApproximateNumberOfMessagesVisible on SQS

Timeout

Inference internal timeout 60–90s; worker visibility timeout > that

Security

Private ALB, no public internet; API service only

Batch

Optional SageMaker Batch for offline reprocessing

GPU sizing (starting point):

•	
      DINOv2 ViT-L/14 + 3 heads, 5 images per request: plan 1 request ≈ 2–8s on T4/A10 depending on batching.

•	
      Rule of thumb: 1× g5.xlarge ≈ tens of concurrent scans/min with queue; load-test your checkpoint.

4.5 Application layer refactor (minimal but necessary)

Keep Next.js initially or extract API to Node (Hono/Fastify) — for enterprise, teams often:

Phase

Approach

1

Next.js on ECS behind ALB (fastest migration)

2

Extract /api/scan, /api/ai/*, cron to standalone Node API

3

Mobile-only BFF if needed

Must-change code paths:

•	
      Stop storing dataUri in Postgres → store S3 keys + MIME + checksum.

•	
      imageUrl becomes https://cdn.../signed?... or app proxy GET /api/media/{id}.

•	
      faceCaptureImages[] → array of { label, s3Key, width, height }.

•	
      Migration script: backfill S3 from existing data URIs (batched).

4.6 Database design (production)

Aurora PostgreSQL (provisioned or serverless v2):

•	
      Enable Multi-AZ, automated backups, Performance Insights.

•	
      RDS Proxy for connection pooling (many ECS tasks).

•	
      Partition or archive:

•	
      chat_messages by month

•	
      Old scans to S3 Glacier + metadata-only rows

New tables suggested:

scan_jobs (

id uuid PK,

user_id uuid FK,

status enum queued|processing|complete|failed,

s3_prefix text,

error text,

inference_version text,

created_at, completed_at

)

media_objects (

id uuid PK,

owner_user_id uuid,

bucket text,

key text,

content_type text,

bytes bigint,

purpose enum scan_raw|scan_mask|profile|visit_attachment,

created_at

)

Keep parameter_scores as today — relational analytics-friendly.

4.7 AI / RAG layer

Function

Today

AWS-friendly pattern

Chat

OpenAI direct

Same; optionally Bedrock (Claude) for data residency negotiations

Embeddings

OpenAI

Bedrock Titan or keep OpenAI

Vector DB

Pinecone

OpenSearch Serverless (vectors) or keep Pinecone

RAG indexing

Local scripts

Lambda on S3 PDF upload → chunk → embed → index

kAI cron

HTTP cron

EventBridge rules per timezone bucket

Cost control: cache embeddings; cap tokens per user/day; separate queue for LLM-heavy monthly reports.

4.8 Security architecture

Layer

Control

Network

VPC, private RDS, SG least privilege

Auth

Short-lived JWT + refresh; consider Cognito if you want MFA/OAuth at scale

Encryption

S3 SSE-KMS, RDS encryption, TLS 1.2+

PII

Field-level encryption for phone/email optional

Access

Doctor RBAC: role enum already exists — enforce in every API

Audit

audit_log table + CloudTrail for infra

App

OWASP: file upload limits, presigned URL expiry (5 min), content-type validation

ML

No training on prod photos without consent; separate research account

India DPDP: data principal rights (access/delete), DPO, breach notification — architecture must support delete user → cascade S3 + DB.

4.9 Observability & operations

Signal

What to track

Business

Scans/day, completion rate, onboarding funnel

Scan pipeline

Queue age, failure %, GPU utilization

API

p50/p95 latency, 5xx rate

DB

Connections, slow queries, storage growth

ML

Model version, inference time per angle

LLM

Token usage per feature

Runbooks: inference OOM, SQS poison messages, DB failover, rollback model version.

4.10 Environments

Env

Purpose

dev

Shared, fake inference optional

staging

Full parity, anonymized data

prod

Multi-AZ, real GPU

prod-dr

Optional second region

Accounts: AWS Organizations — separate accounts for prod vs non-prod (blast radius).

5. End-to-end process flows (target state)

5.1 Scan flow (async)

sequenceDiagram

participant App as Mobile/Web

participant API as API Service

participant S3 as S3

participant Q as SQS

participant W as Scan Worker

participant ML as GPU Inference

participant DB as Aurora

App->>API: POST /scans/init

API->>DB: insert scan_job queued

API-->>App: jobId + presigned URLs

App->>S3: PUT 5 images

App->>API: POST /scans/{jobId}/complete

API->>Q: enqueue

Q->>W: message

W->>S3: GET images

W->>ML: POST /analyze_v2

ML-->>W: scores + masks

W->>S3: PUT mask JPEGs

W->>DB: scans + parameter_scores

W->>API: optional OpenAI summary

App->>API: GET /scans/{jobId}

API-->>App: complete + report URLs

5.2 Doctor updates patient

Unchanged logically; ensure visit attachments go to S3, not text data URIs (you already hit size limits in places).

5.3 kAI daily focus cron

flowchart LR

EB[EventBridge 06:00 IST] --> L[Lambda/ECS Worker]

L --> DB[(Aurora)]

L --> OAI[OpenAI]

L --> DB

L --> Push[Expo Push API]

Shard patients by timezone (users.timezone already exists).

6. Migration roadmap (phased)

Phase 0 — Discovery (2–4 weeks)

•	
      Capacity planning workshops (Section 12).

•	
      Threat model + data classification.

•	
      Choose: ECS vs EKS, Cognito vs custom auth.

•	
      Load test current HF endpoint with realistic 5-image payloads.

Phase 1 — AWS foundation (4–6 weeks)

•	
      AWS Organization, VPC, Aurora, S3 buckets, KMS, Secrets Manager.

•	
      CI/CD to ECR + ECS (staging).

•	
      Migrate Neon → Aurora (DMS or pg_dump), minimal code change.

•	
      Deploy Next.js to ECS + CloudFront.

Phase 2 — Media off DB (4–8 weeks) critical

•	
      Presigned upload for new scans.

•	
      Dual-write: S3 + legacy URI during transition.

•	
      Backfill job for historical scans.

•	
      CloudFront signed URLs in app.

Phase 3 — Inference on AWS GPU (4–6 weeks)

•	
      GPU Docker image, internal ALB.

•	
      Point FACE_ANALYSIS_SERVICE_URL to AWS.

•	
      Decommission or keep HF as DR fallback only.

Phase 4 — Async scan pipeline (4–6 weeks)

•	
      SQS + workers; mobile/web UX for “processing”.

•	
      DLQ alerting, retries, idempotency keys.

Phase 5 — Hardening & scale (ongoing)

•	
      WAF, rate limits, Redis cache.

•	
      OpenSearch vs Pinecone decision.

•	
      Multi-clinic tenancy if needed.

•	
      SOC2-style controls if enterprise clinics.

Total realistic timeline: 6–9 months for a disciplined team; 3–4 months for MVP production on AWS with sync scans + S3 + GPU (skip full async first if load is moderate).

7. Team & skills needed

Role

Responsibility

Tech lead / architect

AWS design, ADRs, security

Backend engineers (2+)

API split, S3 migration, workers

ML engineer

GPU container, model versioning, quality regression

DevOps / platform

Terraform, ECS, monitoring, cost

Mobile engineer

Async scan UX, upload reliability

Frontend engineer

Report UI, doctor portal

QA

Scan regression suite (golden images)

Compliance / legal

DPDP, consent, clinical disclaimers

On-call rotation

After Phase 3

8. Cost drivers (qualitative)

Largest AWS bills at scale:

1	
      GPU EC2 (24/7 min instances vs scale-to-zero).

2	
      NAT Gateway egress (OpenAI calls — consider VPC endpoints only for AWS services).

3	
      Aurora storage if you keep blobs in DB (fix S3 first).

4	
      CloudFront egress for image-heavy apps.

5	
      OpenAI tokens (often > infra if chat/RAG is heavy).

Cost optimizations:

•	
      S3 Intelligent-Tiering for old scans.

•	
      Lifecycle: delete raw after N days, keep scores forever.

•	
      Batch LLM jobs off-peak.

•	
      Reserved instances for baseline GPU.

9. Risks & technical debt to address

Risk

Impact

Mitigation

Data URIs in Postgres

DB bloat, slow backups, expensive

Phase 2 S3 migration

Sync 120s scan

Timeouts, bad UX under load

Async queue

CPU inference on HF

High latency at peak

GPU ASG

Single monolith

Deploy blast radius

Split workers + API

Dummy inference fallback

Regulatory/trust issue

Disable in prod (FACE_ANALYSIS_ALLOW_DUMMY=false)

Model downloads via torch.hub

Fragile deploys

Bake backbone or cache in AMI/EFS

No formal audit trail

Compliance gap

audit_log + CloudTrail

Roboflow legacy path

Confusion

Deprecate if unused

10. What you need to buy/build (checklist)

Infrastructure

•	
      [ ] AWS accounts + IAM Identity Center

•	
      [ ] VPC (3 AZ), NAT, subnets

•	
      [ ] Aurora PostgreSQL + RDS Proxy

•	
      [ ] S3 buckets + KMS keys + lifecycle policies

•	
      [ ] ECR repositories (api, web, inference, worker)

•	
      [ ] ECS clusters (Fargate + GPU EC2)

•	
      [ ] ALB + CloudFront + WAF

•	
      [ ] SQS + DLQ

•	
      [ ] EventBridge schedules

•	
      [ ] Secrets Manager

•	
      [ ] CloudWatch dashboards/alarms

•	
      [ ] Terraform/CDK repo

Application

•	
      [ ] Presigned upload API

•	
      [ ] scan_jobs state machine

•	
      [ ] Media URL signing service

•	
      [ ] Worker service

•	
      [ ] Mobile “scan processing” screen

•	
      [ ] DB migration scripts

•	
      [ ] Inference GPU Dockerfile

•	
      [ ] Golden-image regression tests for v13

•	
      [ ] Remove/disable dummy inference in prod

Governance

•	
      [ ] Privacy policy + consent flows

•	
      [ ] Data retention policy

•	
      [ ] Incident response plan

•	
      [ ] On-call + runbooks

11. Questions I need from you (please answer)

These determine sizing and architecture forks:

Business & scale

1	
      Expected users: MAU, DAU, and scans per day at 12 months?

2	
      Peak concurrency: max simultaneous scans (e.g. marketing campaign)?

3	
      Clinic model: single clinic or multi-tenant SaaS (many clinics)?

4	
      Geography: India only or international? (data residency)

5	
      SLA: Is <10s result required, or is “ready in 30–60s with notification” OK?

Compliance & legal

1	
      Regulatory scope: India DPDP only, or HIPAA / EU GDPR too?

2	
      Can you store photos in AWS Mumbai (ap-south-1)? Any requirement to avoid US regions for PII?

3	
      Retention: How long keep raw photos vs scores only?

4	
      Human review: Do clinicians need to download/export full images?

Product & technical

1	
      Auth roadmap: Stay custom JWT, or Cognito / enterprise SSO for clinic staff?

2	
      OpenAI: Must stay OpenAI, or open to AWS Bedrock?

3	
      Pinecone: Keep or move vectors to OpenSearch?

4	
      Real-time features: Live scan guidance on device (future) — edge ML needed?

5	
      Offline/mobile: Must scans work with poor network (resumable uploads)?

6	
      Budget range for monthly infra (order of magnitude: $2k / $20k / $100k)?

Organization

1	
      Team size today for backend/DevOps/ML?

2	
      Timeline for go-live on AWS?

3	
      Downtime tolerance for DB migration?

12. Recommended decision (if you want a default path)

For a dermatology clinic product scaling in India with your current stack:

1	
      Region: ap-south-1 (Mumbai).

2	
      App: Next.js API on ECS Fargate behind ALB + CloudFront (fastest migration).

3	
      ML: Same FastAPI on ECS GPU (g5) with internal ALB; retire public HF in prod.

4	
      Data: Aurora PostgreSQL + S3 for all images/audio; signed CloudFront URLs.

5	
      Scans: Introduce SQS async pipeline before you hit ~500+ scans/day.

6	
      Cron: EventBridge workers, not HTTP /api/cron.

7	
      Auth: Keep JWT short-term; plan Cognito when you add clinic SSO/MFA.

8	
      Observability: CloudWatch + Sentry from day one in prod.

13. Immediate next steps (practical)

1	
      Answer Section 11 (even rough numbers).

2	
      Run a load test on current /analyze_v2 (5× JPEG) and record p50/p95 on CPU vs one GPU instance.

3	
      Measure DB size per scan row (average scans + JSONB) — this justifies S3 migration priority.

4	
      Create an ADR doc (Architecture Decision Record) for: async vs sync, Cognito vs custom, Bedrock vs OpenAI.

5	
      Stand up staging AWS with Aurora + S3 + one GPU instance before touching prod Neon.

I can turn this into a formal ADR pack (diagrams + Terraform module list + sprint breakdown) once you answer the questions in Section 11 — especially scans/day, region, compliance, and async SLA.

If you want, reply with: - MAU / scans per day (estimate), - India-only or global, - budget tier, - target go-live date,

and I’ll produce Phase 1 Terraform module outline and a week-by-week implementation plan tailored to your numbers.

[REDACTED]

Internal — SkinFit Clinic · May 2026 · Architecture planning document